Team Booyah

CSCE 315-505

Mario Aguilar

Margaret Baxter

Patrick Quach

Christine Russell

Project Avalanche: Week 1 Sprint

Meeting 1: 4/5/2016

Minutes:

- Decided to pursue Project Avalanche

- Scrum leader: Mario

- Divided workload

- Made long term goals for each week

- Made development plan for week 1

- Estimated burndown chart hours: 40 total hours

Long-Term Sprints Plan:

Week 1: 4/5 - 4/12

Build a knowledge base for each individual component and get to know the tools that 			we need to use.

Week 2: 4/13 - 4/19

Build basic app functionality on new platform so that Project Avalanche behaves 			similarly to Project Skilift.

Week 3: 4/20 - 4/26

Integrate new features into Project Avalanche. Make sure the app is completely 				functional aesthetically and algorithmically.

Week 4: 4/27 - 5/3

Test and troubleshoot Project Avalanche. Fine-tune GUI to give a clear presentation and 			optimize algorithms further.

Week 1 Sprint Work Division:

Mario: Begin researching Pi Rating algorithm

Margaret: Begin optimizing Power Ranking and Bayes algorithms

Patrick: Begin researching SQLite to translate our own DBMS functionality

Christine: Begin experimenting with the GUI using a HelloWorld app

Backlog:

- Understand how to implement Pi Rating algorithm

- Find ways to optimize existing algorithms

- Figure out how SQLite works

- Figure out how to create an Android App using Android Studio

Burndown Chart:

Progress/User Stories:

- Everyone installed Android Studio and practicing using it.

- Started taking notes on Pi Rating algorithm. Just finished planning the implementation and will begin writing code on Saturday.

- Compiling simulation data of ways to improve power rank calculation by varying how the initial set of ASM values is calculated, and how much data is used to calculate them.

- Had some trouble understanding what Android Studio’s HelloWorld program actually did.

- Antivirus seems to get in the way of running the Android simulator.

- Had to completely reinstall Android Studio, update Java and Java Virtual Machine.

- Created an app with a login screen and one with just “Welcome to Team Booyah’s app”.

- Simulated on a Nexus and Galaxy emulator using Marshmallow.

- Android Studio does not play nicely with Mac.

- Finished moving data from the old database into a SQLite database format.

Screenshots: